## Slide 1: #1

## Slide 2: Team #1
Adrian - Dominic - Judith - Maudlin - Pascal - Salim
Client: Joel
Coach: Aaron

## Slide 3: Team # 1
... and suddenly, we were a team!
Use someones code or begin from scratch again?
  Take what we have
How should we work?
  Pair-Programming
Notes: Very soon it was clear, that we won‘t start again. To decide who‘s code we sould take was close draw between Salim‘s which seamed to have already a lot of build in features and the one of Pascal and me, which we thought was very clean in a sence of tests and documentation. We took Salims 
We had the idea of pair programming, since our team consists of two pairs that worked already to gether for the warum-up.

## Slide 4: Team #1
What happend in the 1. Cycle...
Some of us seamed more eager than others.
... but it worked.

## Slide 5: Team #1
What happend in the 2. Cycle...
Some of us are still more eager than others.
... and it still workes.

## Slide 6: Team #1
How do we work as a team, and how does it work out for everyone?
No (real) roles
Issues are self-assigned
Notes: We split the work in as many issues as possible. Members of our team then assigned themself whatever they can do.
Salim webui, Pascal tests & coding standarts, me blablabla

## Slide 7: Team #1
Workflow
assigne issue
enter TeamSpeak 
do it
fix it
(Tests!)
push & commit

## Slide 8: Team #1
Communication
Doodle to find a date (or find out, that we can‘t find one...)
First Skype, now we have TeamSpeak!
Wiki: Protocalls, Stories, Coding Standarts, hints and tips
Issues, issues and more issues...
Notes: Split the tasks - work - refractor - swear - reistall rubymine - more seearing

## Slide 9: Team #1
what was
what is
what will be
...
Notes: Split the tasks - work - refractor - swear - reistall rubymine - more seearing